# Test Plan

Document ID: QAMVP-TPLAN-001
Version: 0.1
Date: 2026-04-22

Related: Strategy · TDS · RTM · Test Data

## 1. Introduction

This Test Plan schedules and scopes execution for the mock trading SUT. It implements 04-test-strategy.md.

## 2. Features in scope

| Area | FRS sections | Priority |
| --- | --- | --- |
| Login | §3 | P1 |
| Navigation | §4 | P1 |
| Dashboard | §5 | P1 |
| New Trade | §6 | P1 |
| Queue | §7 | P1 |
| Trade List | §8 | P2 |
| Admin | §9 | P3 |
| NFR/SEC | §10–11 | P2–P3 |

## 3. Schedule (illustrative)

| Phase | Duration | Activities |
| --- | --- | --- |
| Test design review | 2 days | Walk TDS + RTM |
| Execution cycle 1 | 3 days | Smoke + P1 |
| Execution cycle 2 | 3 days | Regression |
| Closure | 1 day | Report + tracker update |

## 4. Resources

| Role | Count | Notes |
| --- | --- | --- |
| QA engineer | 1 | Executes / maintains |
| Automation engineer | 0.5 FTE | Script repair |
| Dev | On demand | Defects |

## 5. Deliverables

| Deliverable | Location |
| --- | --- |
| Results | test_data/test-results/ (existing pattern) |
| Tracker | SDLC-Test-Tracker.xlsx |
| Defects | Per governance doc |

## 6. Entry criteria

- Build runs locally.

- TDS v0.1 approved.

- Test data sheet available.

## 7. Exit criteria

- ≥95% P1 cases Pass (waivers documented).

- No open S1 defects.

- RTM execution column updated.

## 8. Suspension / resumption

Suspend if SUT unavailable >4 hours; resume from last checkpoint in tracker.

## 9. Detailed work breakdown (expanded)

### 9.1 WBS — Preparation

| Task ID | Description | Owner | Output |
| --- | --- | --- | --- |
| TP-01 | Confirm base URL | QA | Env checklist |
| TP-02 | Validate credentials | QA | Sign-off note |
| TP-03 | Import locators | Automation | Fresh locators.xlsx |

### 9.2 WBS — Execution

| Task ID | Description | Suite |
| --- | --- | --- |
| TE-01 | Smoke S-1 | @smoke |
| TE-02 | Nav regression | S-2 |
| TE-03 | Negative auth | S-3 |
| TE-04 | Full REQ sweep | @regression |

### 9.3 WBS — Closure

| Task ID | Description |
| --- | --- |
| TC-01 | RTM update |
| TC-02 | Executive summary |
| TC-03 | Lessons learned |

### 9.4 Communication plan

| Event | Audience | Channel |
| --- | --- | --- |
| Daily status | Program | Email/slack |
| Blocker | Dev lead | Immediate ping |

### 9.5 Dependencies

- Angular npm start for local runs.

- Java runtime for Selenium engine.

### 9.6 Assumptions

- Single browser version pinned for PoC.

- English UI only.

### 9.7 Training needs

- QA reads locator_strategy.md.

- Automation reads LOCATOR_REPAIR.md.

### 9.8 Compliance checkpoints

- Maker–checker scenarios executed before demo labeled “control ready.”

### 9.9 Metrics

| Metric | Target |
| --- | --- |
| Pass rate P1 | 100% |
| Defect density | Track in tracker |

### 9.10 Risks to schedule

| Risk | Contingency |
| --- | --- |
| Locator breakage | Repair job same day |
| Env down | Switch machine |

Tracker: SDLC-Test-Tracker.xlsx